DOC NO:  EXOS-FIN-002-0

DATE:  09/05/2026

STATUS:  PENDING APPROVAL

DCAA-Compliant Timekeeping Policy

Equipment / System No ___________________     Date _____________     Performed by ______________________________

SAFETY / ENVIRONMENTAL

Verify that all personnel who will be involved with this activity are familiar with this procedure, any risks or hazards that may be encountered, possess the required safety equipment, and are familiar with the site safety and environmental policies.

OBJECTIVE

The purpose of this procedure is to establish a DCAA-compliant timekeeping system in which every Exos employee records all hours worked, each day, against the correct project and cost code, with supervisor approval and a locked audit trail, so that labor costs are accurately and defensibly allocated to government contracts and indirect pools.

OVERVIEW

Exos records time in BambooHR, which is the timekeeping system of record. Employees charge time to Projects (contracts and indirect pools) and Tasks (cost codes / WBS elements). All hours worked are recorded daily, including uncompensated overtime for exempt staff and all indirect and leave time (total-time accounting). Supervisors review and approve; approved time is locked and any later change is a documented correction with a full audit trail. Mission Control reads only approved actuals for the contract WBS budget-vs-actual rollup and never alters Bamboo. This policy is piloted on Project Hermes (FA9300-25-C-6022) to prove the system before any DCAA-required contract begins.

PROCEDURE

1. Scope & applicability

☐  Applies to all Exos employees (exempt and non-exempt) and to any contractor directed to charge time in Bamboo.

☐  Covers all worked time and all paid/unpaid absence. During the pilot, Project Hermes hours are the primary test case; all other work is charged to its indirect or leave project.

2. Daily time recording (total-time accounting)

☐  Record time the same day it is worked; do not reconstruct time after the fact.

☐  Record ALL hours worked, including uncompensated overtime for exempt employees, so labor distribution reflects true effort.

☐  Every hour is charged to exactly one Project + Task (cost code). No blank, 'miscellaneous', or unassigned time.

3. Charging to projects & cost codes

☐  Direct contract work is charged to the contract Project (e.g. FA9300-25-C-6022 — Hermes) and the specific Task/WBS cost code (1.0 Program Management, 2.0 RDRE Development, 3.0 HVRR Integration, 4.0 Test & Flight Demonstration).

☐  Non-contract work is charged to the correct indirect pool (Overhead, G&A, B&P, IR&D).

☐  Absence is charged to the correct leave project (PTO, Holiday, Sick, Unpaid, Jury/Bereavement).

☐  If unsure which code applies, ask your supervisor before saving — do not guess.

4. Corrections & audit trail

☐  Correct an error as soon as it is found.

☐  Before approval, edit the entry directly.

☐  After approval, a correction requires supervisor re-approval; Bamboo retains the prior value, who changed it, when, and why. Never delete history.

5. Supervisor review & approval (segregation of duties)

☐  Employees submit their time; supervisors review and approve on the defined schedule.

☐  No employee approves their own time. Approvers verify the charges are reasonable and to the correct codes.

☐  Approval is the control that authorizes the hours for cost allocation and billing.

6. Object-lock & record retention

☐  Approved time is locked; it cannot be silently altered.

☐  Timekeeping records are retained per contract and FAR requirements (minimum the government record-retention period).

☐  Mission Control mirrors approved, locked actuals read-only for cost reporting and never writes back to Bamboo.

7. Floor checks & compliance

☐  Exos conducts periodic floor checks: confirming employees are present, know what they are charging, and are charging correctly.

☐  Timekeeping non-compliance is a serious matter; repeated or willful mischarging is grounds for disciplinary action.

☐  Finance runs a periodic labor-distribution review against approved time.

8. Roles & responsibilities

☐  Employees: record all time daily to the correct codes.

☐  Supervisors: review and approve on schedule; enforce correct charging; no self-approval.

☐  Finance (CFO/Kyle): owns the policy, cost codes, indirect pools, floor checks, and labor distribution.

☐  Exo/Mission Control: reads approved actuals into the WBS cost rollup; maintains the audit trail on the MC side.

Completion

☐  Record completion of the activity in the Exos Work Management System (Mission Control).

Owner: Kyle Ballard (CFO / Finance), Exo administering; Lizi advising   ·   Reference documents: FAR 31.201; DCAA Contract Audit Manual (DCAM) Ch.5; BambooHR Time Tracking; ERP-exo3 Phase 2