# Exos × University of Washington — NIH STTR Teaming Write-Up

## Suborbital MPS Onset-Kinetics Screening Platform (BLK3) — Dr. Edward Kelly, Science Lead

Prepared for John Quinn, Exos Aerospace — 2026-08-26. Reflects Dr. Kelly's confirmed commitment. Finalized dual-institution structure: University of Washington = research institution of record; Purdue = subaward (suborbital methods); Exos = small business concern and prime applicant.

# 1. The play in one paragraph

Exos and the University of Washington submit an NIH STTR (PA-27-102, September 8, 2026) to develop and validate BLK3 as a reusable suborbital microgravity platform for onset-kinetics screening of microphysiological systems (MPS) and organ-on-chip payloads before an ISS flight commitment. Dr. Edward Kelly (UW) anchors the biomedical science; Exos is the small business concern providing the flight platform, payload integration, and recovery; Purdue joins by subaward for suborbital experiment methods. Framed to NIBIB as a biomedical research platform and device.

# 2. Finalized team structure (STTR-compliant)

Small Business Concern (≥40% of work): Exos Aerospace — vehicle, payload integration, flight operations, recovery. Prime applicant; holds the award and submits through eRA Commons.

Research Institution of Record (≥30%): University of Washington — Dr. Edward Kelly, science lead. Kidney-chip and drug-transporter MPS; NCATS TraCe MPS kidney center (1U2CTR004867); ISS Tissue Chips flights (2019, 2021).

Subaward (≤30%): Purdue University — suborbital experiment design and methods (Prof. Steven Collicott, AAE), with an optional Weldon BME co-investigator (Prof. Estelle Park).

PD/PI: an STTR PD/PI may be employed by the SBC or the research institution. To confirm; Dr. Kelly is a strong PD/PI given his NIH and ISS record.

# 3. Why the science fits suborbital (honest framing)

BLK3 gives ~3–4 minutes of recoverable microgravity, fast turnaround, low cost. It does not replace ISS sustained-microgravity science — it screens and de-risks before it.

The defensible niche is onset kinetics: how a kidney-chip / MPS initiates its response in the first seconds-to-minutes of microgravity — the window ISS launch and transit obscure. Suborbital captures it and returns the payload intact for immediate assay.

Guardrails held in all materials: NIH funds the PI and the science, not the rocket; suborbital microgravity is short-duration (screening, not sustained ISS science); BLK3 is FAA-licensed but not yet flown commercially; Exos is the platform and co-author, the PI owns the cell science.

# 4. Exos assets that make this credible

One of only three FAA-licensed reusable suborbital launch providers in the US.

Flight-proven life-science heritage: flew living human glioblastoma brain-tumor stem cells suborbital; results peer-reviewed in npj Microgravity (2023) 9:92 (Quinn co-author) — documented traction, not a projection.

Recoverable payload, ~3–4 minutes microgravity, 2-day turnaround target, standard payload integration (ICD available).

Planned March 2027 BLK3 flight with available recoverable payload capacity (135 kg bay) — a concrete near-term flight to point a screening campaign at.

# 5. Specific-aims skeleton (shape around Dr. Kelly's kidney-chip MPS)

Platform integration & validation [Exos lead] — qualify a standardized BLK3 payload module for MPS/organ-chip experiments (ICD, thermal, vibration, recovery).

Onset-kinetics characterization [Kelly / UW lead] — fly the kidney-chip MPS on BLK3; characterize the 0–240 s microgravity response (transporter function, cell viability, fluid-interface behavior); generate a dataset not obtainable from ISS.

Screening-pipeline demonstration [joint] — payload prep → flight → recovery → assay → de-risk-ISS decision; establish the turnaround protocol.

# 6. Timeline & the binding gates

Sep 8, 2026 — STTR PA-27-102 deadline (Sep 5 is a Saturday; Sep 7 is Labor Day).

#1 gate — Exos eRA Commons org registration (in submission / queue). This is the pacing federal-registration item.

UW Office of Sponsored Programs routing (~5–7 business days) and Purdue SPS subaward routing run in parallel; the later one governs. Target institutional sign-off ~Sep 1.

# 7. The ask to UW

Dr. Kelly opens UW Office of Sponsored Programs routing for a PA-27-102 STTR now, and connects Exos with the UW OSP grants contact so we can coordinate the budget and the Purdue subaward. A 30-minute call this week locks the specific aims and the work split.

Contact: John Quinn, Cofounder & CEO, Exos Aerospace — jquinn@exosaero.com — +1-972-740-8355. Sources: NIH STTR PA-27-102; capture/NIH_Microgravity_pursuit.md; Dr. Kelly confirmation 2026-08-26.