DOC NO:  EXOS-US-BUILD-BLK3-COMP

DATE:  09/22/2026

STATUS:  DRAFT

BLK3 Computer Section — Build & Inventory Verification

Equipment / System No ___________________     Date _____________     Performed by ______________________________

SAFETY / ENVIRONMENTAL

Verify that all personnel who will be involved with this activity are familiar with this procedure, any risks or hazards that may be encountered, possess the required safety equipment, and are familiar with the site safety and environmental policies.

OBJECTIVE

The purpose of this procedure is to build and inventory-verify the BLK3 computer section: confirm each BOM component is on hand, install it in BOM order, and capture an as-built photo of each component as the reusable build/training record for this section.

OVERVIEW

This procedure is assembled from the BLK3 Computer BOM and the photos captured on the build task. It lists every component in BOM order with its part number, required quantity, and current on-hand count. Shorts are flagged for procurement. As each component is installed, the builder photographs it (📷 on the Mission Control task); the photo is recorded to inventory and appears here. Regenerate this document as more components are captured — it becomes the section's illustrated build & training record. Status: 0/54 components photographed, 52 short.

PROCEDURE

Components & Inventory Verification — Computer (0/54 photographed, 52 short)

☐  Item 1: IMU  ·  P/N SDI505-AF00  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item -: SD Hardware Developers Kit  ·  req -, on-hand 0

☐  Item 2: LiperiAir Semi Solid State Batteries  ·  P/N LPSS220006S10  ·  req 2, on-hand 0  ·  SHORT 2.0

☐  Item 3: Balance Plug Extension Lead Wire  ·  P/N 7 Pin JST-XH 6S  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 4: Bulkhead  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 5: JUMPER 07KR-6S-P - 07KR-6S-P 6"  ·  P/N 455-3390-ND  ·  req 5, on-hand 0  ·  SHORT 5.0

☐  Item 6: ISDT BattGo Battery Meter, LCD Display, Battery Balancer  ·  P/N BG-8S  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 7: DC 6.5-100V 0-100A Multimeter and DC 5-120V Mini Voltmeter  ·  P/N DC6.5-100V 0-100A  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 8: Digital IO + Counter/Timer/PWM  ·  P/N GPIO-MM-XT  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 9: Diamond Systems Analog I/O  ·  P/N DMM-32DX-AT  ·  req 2, on-hand 0  ·  SHORT 2.0

☐  Item 10: Athena IV E3940 CPU  ·  P/N ATH4-E3940-8G064N  ·  req 1, on-hand 1.0

☐  Item 11: Cambium 900MHz PTP 450 Connectorized Radio, 902 - 928 MHz  ·  P/N C009045B001A  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 12: Power Supply for Radio  ·  P/N 102-PTP20-24-S24-ND  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 13: Pressure Transducer 0-30  ·  P/N MMA030V10P2D0T4A3  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 15: Precision SMA Female to SMA Female Bulkhead Mount Adapter, With O-Ring  ·  P/N PE9620  ·  req 2, on-hand 0  ·  SHORT 2.0

☐  Item 16: SMA Male Connector Solder Attachment for PE-SR402AL  ·  P/N PE4112  ·  req 4, on-hand 0  ·  SHORT 4.0

☐  Item -: SMA Female to TNC Male Adapter  ·  P/N PE9077  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 17: SMA Male to SMA Male Cable 36 Inch Length Using RG400 Coax, RoHS  ·  P/N PE3500LF-36  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 18: Formable 141 Semi-rigid Coax Cable with Tinned Copper Braid Outer. As needed.  ·  P/N PE-SR402FL-BULK  ·  req 3, on-hand 0  ·  SHORT 3.0

☐  Item 19: CABLE USB RS232 5V WIRE END 1.8M  ·  P/N 895-USBRS2321.8BT5.0  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 20: ITT Cannon, MS3100E28-21PW, Circular MIL Spec Connector ER 37C 37#16 PIN RECP  ·  P/N 695-MS3100E2821PW  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 21: Circular MIL Spec Connector 37P #16 PIN CONTACTS  ·  P/N 654-MS3100E28-21P  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 22: EXOS Modular Driver  ·  P/N 34-0003  ·  req 2, on-hand 0  ·  SHORT 2.0

☐  Item 23: EXOS, Modular CPU  ·  P/N 34-0004  ·  req 2, on-hand 0  ·  SHORT 2.0

☐  Item 24: TRS-3S-HAD  ·  P/N GPS  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 25: GPS Enclosure, 3D Printed  ·  P/N GPS Enclosure  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 26: ADAPTER USB A PLUG TO USB A RCPT  ·  P/N TL1232-ND  ·  req 2, on-hand 0  ·  SHORT 2.0

☐  Item 27: Coaxial SwitchesLatching SPDT Coaxial Switch, DC-18GHz, SMA Female  ·  P/N 881-CCR-33S80-T  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 28: Molex, P/N 0380020185, JUMPER BARRIER BLK 2POS RING  ·  P/N WM9712-ND  ·  req 100, on-hand 0  ·  SHORT 100.0

☐  Item 29: FTDI, USB-COM232-PLUS2  ·  P/N 895-USB-COM232-PLUS2  ·  req 2, on-hand 0  ·  SHORT 2.0

☐  Item 30: Circular MIL Spec Connector ER 17C 17#16 SKT PLUG  ·  P/N 965-MS3100E2029P  ·  req 2, on-hand 0  ·  SHORT 2.0

☐  Item 31: CONN PLUG FMALE 17P SOLDER CUP  ·  P/N 339-MS3106E20-29S-ND  ·  req 2, on-hand 0  ·  SHORT 2.0

☐  Item 32: Nylon Plastic Cable Tie, Narrow, 8" Long, for 2-1/8", 0.10" Wide, Black  ·  P/N 7130K31  ·  req 4, on-hand 0  ·  SHORT 4.0

☐  Item 33: Cable Tie, Standard, 11" Long, for 3" Maximum Bundle Diameter, Black  ·  P/N 70215K54  ·  req 2, on-hand 0  ·  SHORT 2.0

☐  Item 34: CONN BARRIER STRIP 8CIRC 0.375"  ·  P/N CBB108-ND  ·  req 4, on-hand 0  ·  SHORT 4.0

☐  Item 35: Bell Fuse Inc, 0ZRS1000FF1A,  PTC RESET FUSE 32V 10A RADIAL  ·  P/N 5923-0ZRS1000FF1A-ND  ·  req 3, on-hand 0  ·  SHORT 3.0

☐  Item 36: Panasonic Electric Works, P/N CB1AHF-M-12V, RELAY AUTOMOTIVE SPST 70A 12V  ·  P/N CB1AHF-M-12V-ND  ·  req 2, on-hand 0  ·  SHORT 2.0

☐  Item 37: Amphenol ICC, P/N DE09P064TXLF, CONN D-SUB RCPT 9 POS SLDR CUP, Male Pins Connector  ·  P/N 609-1524-ND  ·  req 5, on-hand 0  ·  SHORT 5.0

☐  Item 38: Amphenol ICC, P/N DE09S064TLF, CONN D-SUB RCPT 9POS SLDR CUP,  Female Sockets Connector  ·  P/N 609-1525-ND  ·  req 5, on-hand 0  ·  SHORT 5.0

☐  Item 39: CONN RCPT 30P IDC 26-28AWG GOLD  ·  P/N MSC30A-ND  ·  req 10, on-hand 0  ·  SHORT 10.0

☐  Item 40: CONN RCPT 50P IDC 26-28AWG GOLD  ·  P/N MKC50A-ND  ·  req 10, on-hand 0  ·  SHORT 10.0

☐  Item 41: CONN RCPT 10P IDC 26-28AWG GOLD  ·  P/N MSC10A-ND  ·  req 6, on-hand 0  ·  SHORT 6.0

☐  Item 42: CBL RIBN 50COND 0.05 GRAY 10'  ·  P/N HF50G-10-ND  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 43: 2 conductor cable with TIN COATED Cu ROUND shielding and Tefzel jacket with an M22759/18 inner conductor P/N M27500-22TG2T14  ·  P/N WMTG-222T14  ·  req 168, on-hand 0  ·  SHORT 168.0

☐  Item 44: Tin Plated Copper, Single Layer of Extruded ETFE Jacketed Wire, 150°C. QPL material with certifications and test reports.  ·  P/N M22759/16-10-2  ·  req 100, on-hand 0  ·  SHORT 100.0

☐  Item 45: Tin Plated Copper, Single Layer of Extruded ETFE Jacketed Wire, 150°C. QPL material with certifications and test reports.  ·  P/N M22759/16-10-0  ·  req 100, on-hand 0  ·  SHORT 100.0

☐  Item 46: Tin Plated Copper, Single Layer of Extruded ETFE Jacketed Wire, 150°C. QPL material with certifications and test reports.  ·  P/N M22759/16-16-6  ·  req 100, on-hand 0  ·  SHORT 100.0

☐  Item 47: Tin Plated Copper, Single Layer of Extruded ETFE Jacketed Wire, 150°C. QPL material with certifications and test reports.  ·  P/N M22759/16-12-2  ·  req 100, on-hand 0  ·  SHORT 100.0

☐  Item 48: Computer Mounting Plate  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 49: Cable tray  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 50: Cover Plate - Driver Side  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 51: Fan Support Plate  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 52: Charger support - printed  ·  req 1, on-hand 0  ·  SHORT 1.0

☐  Item 53: Fan, thin, 50x10mm, 12V  ·  P/N 1939K17  ·  req 2, on-hand 0  ·  SHORT 2.0

Build Sequence

☐  Install each component above in BOM order, verifying part number and quantity against the BOM line.

☐  Photograph each component as installed using the 📷 Take Photo button on this section's Mission Control task.

☐  For any component flagged SHORT, confirm the procurement action before proceeding past that step.

☐  On completion, regenerate this procedure so every installed component shows its as-built photo.

Completion

☐  Record completion of the activity in the Exos Work Management System (Mission Control).

Owner: Steve Norsworthy   ·   Reference documents: BLK3 BOM (1787343333564_BLK3_BOM_8-21-2026.xlsx); Mission Control build task; inventory ledger