EXOS INTEGRATED CONSORTIUM (EIC) — Prime-Integrator Model

How a lean company fields a 200-person prime team — without any partner giving up autonomy.

The idea

Exos acts as the prime integrator. For any opportunity too big for one small firm, Exos knits 3–4 specialized companies into a single virtual prime that bids Firm-Fixed-Price (FFP). Each partner quotes and owns its own scope; Exos holds the contract, integrates the whole, and carries the contingency/backup plan so no single-partner failure can sink delivery. The customer buys one accountable prime; the partners keep their independence and win work none could bid alone.

How it works (the flow)

1. Exos identifies the pursuit and decomposes it into clean, ownable scopes.

2. Each partner quotes its own scope FFP — prices its own risk, no forced cost-share.

3. Exos assembles the integrated FFP bid, adds systems engineering / program management / integration, and prices the prime margin + contingency.

4. On award, Exos holds the prime contract; partners execute under FFP task orders / subcontracts.

5. Exos maintains a 2-deep backup for every critical scope — self-perform or swap a qualified alternate if a partner slips — protecting the FFP promise to the customer.

What each partner gets (autonomy + group benefit)

•  Owns and prices its own scope; risk bounded to that scope (no joint-and-several exposure).

•  Keeps its background IP, brand, and other customers (non-exclusive except on the shared pursuit).

•  Non-circumvention / non-solicitation — Exos won't cut you out; you won't go around Exos on that deal.

•  Access to bids requiring scale, certifications, and past-performance the partner lacks alone.

•  Backup coverage both ways: if you're overloaded, the bench absorbs surge without costing you the award.

What Exos brings (why it holds the prime)

•  The contract, customer relationship, and the capture & proposal machine.

•  Systems engineering + program management that make N companies read as one team.

•  The compliance boundary — ITAR/CUI on GCC High via Atomus, CMMC — so small partners don't each build it.

•  The single-point-of-failure contingency: a qualified alternate bench and the plan to execute it. This is Exos's value-add and the basis of its integration margin.

The vehicles (pick per pursuit — light to heavy)

•  Teaming Agreement (pre-award, default, lowest friction) → FFP Subcontract / Task Order on award.

•  Standing Consortium MOU — one master agreement so repeat bids don't re-paper each time.

•  Joint Venture (JV) — a formal joint entity only when a specific large program or set-aside requires it.

•  Technology License — when a partner's IP is embedded in an Exos product.

The easy structure (so a small company can sign without a legal department)

•  One 2-page master per partner: MNDA + background/foreground IP split + non-circumvention + scope-bounded FFP + defined exclusivity window + clean exit.

•  One 1-page work order per pursuit: scope, price, schedule, and named backup.

•  That's the whole footprint. Everything else lives in the FFP task orders on award.

Governance (lightweight)

•  Exos = Consortium Lead / Program Manager (single throat to the customer).

•  Per-pursuit capture lead + a simple go/no-go and bid-review gate.

•  Money is clean: each partner keeps its FFP; Exos takes an integration fee / prime margin and funds the contingency bench.

Bottom line

Exos becomes the integrator that lets small companies bid like a prime — FFP, accountable, and de-risked by design. Partners stay independent; together they take work no one of them could touch.

Example consortia from our own ecosystem (illustrative)

•  Reusable RDRE flight demo (USAF/NASA): Exos (integrator + PSRLV + flight ops) + Scorpius (propulsion / Type-5 tanks) + MATECH / Super Carbon (CMC + carbon-carbon hot section) + Hybron (fast composite structures) + RDRE core (GTL vs. NASA MSFC, trade-study). → a flight-demonstrated, reusable RDRE bid as one prime.

•  National suborbital test & qualification enterprise: Exos (licensed reusable platform + flight ops) + Starfighters (flight-test / underutilized-company consortium) + CDT (composites) + Atomus (CMMC) + CertBuddyAI (Part 450/420). → a test-enterprise prime.

•  Hypersonic materials-to-flight-test: Exos (integrator + suborbital test platform) + MATECH (C/ZrOC, HfC fiber) + Super Carbon (UHDCC) + Scorpius. → materials qualification through flight, as one prime.

Exos Aerospace Systems & Technologies, Inc. — Integrator / Prime. Draft model v1, 2026-08-13.